## Slide 1: Multi-Agent AI Automation for Shopify
Detailed Architecture, Costs, and Implementation Plan

## Slide 2: The Agentic Commerce Vision
Moving beyond simple chatbots to autonomous teams:
Domain-Specific Roles: CX, Inventory, Marketing
API-First Execution: Deep Shopify GraphQL integration
Constrained Autonomy: strict Human-in-the-Loop workflows
Persistent Memory: Supabase Vector search for context

## Slide 3: OpenClaw Workspace Architecture
Strict Bounded Contexts ensure safe execution:
  /domains/ecommerce/: Core catalogs & SOPs
  /projects/active/: Ephemeral task processing
  /ops/approvals.md: The HITL financial gateway
  /memory/: Facts & daily logs (compacted weekly)

## Slide 4: Multi-Agent Roster
Nova (Orchestrator): Central router, webhook handler.
Cipher (CX): WISMO, returns, Shopify customer API.
Vision (Ops): Inventory thresholds, supplier PO drafting.
Aroma (Marketing): SEO product drafts, social calendars.

## Slide 5: Human-in-the-Loop (HITL) Protocols
Financial Triggers: Refunds > $50 pause for approval.
Destructive Actions: Deletions require manual sign-off.
Handoff Manifests: Complex issues generate 'handoff.json' and alert human staff via Telegram.
Mission Control: Live dashboard monitoring of agent tasks.

## Slide 6: Monthly Cost Estimation
Based on 10k orders / 2k support tickets:
  LLM APIs (OpenRouter): $150 - $250
  Infrastructure (VPS): $20 - $40
  Supabase (DB/Memory): $25
  Sendblue/SaaS: $30
TOTAL ESTIMATE: ~$225 - $345 / mo

## Slide 7: Implementation Roadmap
Month 1: Deploy OpenClaw, Supabase, and Shopify API skills.
Month 2: Shadow Mode CX Agent (drafts only, human sends).
Month 3: Enable low-value autonomy & deploy Inventory Ops agent.